# Project Timeline: Taste-Lens:

University: AL-Yarmouk

Faculty: Information Technology and Computer Science

Department: Business information technology

## Semester: First Semester, 2025-2026

Supervisor: Dr. Ala-deen Hamoud

Team Members:

- Hashem Alrabee (Team Leader & Data Analyst)

- Assem Abu Diak (Database Developer)

- Heba Mahaftha (Front-End Developer)

- Ekhlas AL-khaldy (Back-End Developer)

| Phase | Description | Start Date | End Date | Assigned | Not -Started | In Progress | Completed |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Requirements Analysis | Collect requirements, use cases | 10/21 | 10/26 | Hashem + Team |  |  | ✅Completed |
| System Design | ERD, DFD, DB design, Wireframes | 10/26 | 11/6 | Hashem + Assem + Heba + Ikhlas |  |  | ✅Completed |
| Environment Setup | DB + Backend + Frontend setup | 11/7 | 11/16 | Assem + Ikhlas + Heba |  | In Progress |  |
| Initial Development | UI + Login + Mood + Suggestions | 11/16 | 11/23 | Heba + Ikhlas |  |  |  |
| Recommendation Integration | Improve logic + connect UI & API | 11/23 | 11/30 | Hashem + Ikhlas + Heba |  |  |  |
| Testing & Fixes | Test and debug | 11/30 | 12/7 | Team |  |  |  |
| Documentation | Report + Screenshots + diagrams | 12/7 | 12/14 | Hashem + Assem |  |  |  |
| Final Presentation Prep | Slides + Demo + Poster | 12/14 | 12/21 | Team |  |  |  |